
**Weekly Status Report**

**Project Name:** SW 14th & Been Intersection

**MUNIS Number:** 21ST0009

**Client Name:** City of Bentonville

**Project Manager:** Mark Asher

**Project Number:** D33373xx

**Date Submitted:** September 24, 2021

**Issues (if any)**

* None

**Work Performed in the Current Week**

* Building base file
* Traffic Counts
* Topographic Survey
* Data Collection

**Anticipated Work to be Performed Next Week**

* Submit schedule
* Finish Topographic Survey
* Begin intersection analysis

**Schedule Updates (if any)**

* Preliminary Plans December 2021
* Begin Construction May 2022
* Complete Construction August 2022

**Next Milestone**

* Planning submittal

**Action Items (if any)**

* Submit schedule

**Out of Scope Items (if any)**

* None